# Advanced Exercise: End-to-End Material Ordering & Tracking for a Real Estate Project

You are the Procurement Lead for EliteSpace Constructions Pvt. Ltd.
 The company is developing a 20-storey Smart Apartment Complex — “SkyHeights Residency” in Hyderabad.

The project has three major phases:

- Structural Work (Cement, Steel, Bricks, Concrete, Aggregates)

- Finishing Work (Tiles, Paint, Woodwork, Plumbing, Electricals)

- Smart Systems (Solar Panels, CCTV, Home Automation, Sensors)

Your role is to prepare a Material Procurement Plan, Supplier Comparison Sheet, Order Schedule, and Budget Tracking Report.

### 🧩 Part 1: Material Procurement Planning

#### Task 1.1 – Create a Material Requirement Sheet

Prepare a detailed list of materials required phase-wise using the table below:

| Phase | Material | Material | Estimated Quantity | Unit | Required Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Structural | Cement | OPC 53 | 2500 | Bags | 15 Nov 2025 | For basement |
| Finishing | Floor Tiles | 2x2 Vitrified | 15000 | Sq. ft. | 10 Dec 2025 | Hall & Bedrooms |

💡 Add at least 15 materials across all three phases

### 🧾 Part 2: Supplier Evaluation & Comparison

### Task 2.1 – Shortlist 3 suppliers per material

### 📦 Part 3: Order Schedule & Logistics

#### Task 3.1 – Create a Weekly Material Delivery Schedule

| Week | Material | Quantity | Supplier | Delivery Location | Transport Type | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Week 1 | Cement | 500 Bags | UltraTech | Block A | Truck | Ordered |
| Week 2 | Steel | 5 Tons | JSW | Block B | Trailer | Pending |

#### Task 3.2 – Add a logistics cost table:

| Material | Quantity | Transport Mode | Distance (km) | Cost/km (₹) | Total Logistics Cost (₹) |
| --- | --- | --- | --- | --- | --- |
| edcedc |  |  |  |  |  |
| wdcedced |  |  |  |  |  |

Include at least 5 materials and calculate total logistics cost.

### 💰 Part 4: Budget & Cost Tracking

#### Task 4.1 – Create a Budget Summary

| Phase | Estimated Budget (₹) | Actual Order Value (₹) | Variance (₹) | Variance (%) | Remarks |
| --- | --- | --- | --- | --- | --- |
| Structural | 80,00,000 | 83,50,000 | +3,50,000 | +4.3% | Within tolerance |
| Finishing | 55,00,000 | 60,20,000 | +5,20,000 | +9.4% | Needs approval |

Show color-coded variance:

🟢 <5% | 🟡 5–10% | 🔴 >10%

### 🔍 Part 5: Approval Workflow & Documentation

#### Task 5.1 – Create a Document Approval Table

| Role | Department | Approval Type | Signature | Date |
| --- | --- | --- | --- | --- |
| Civil Engineer | Site | Material Quantity |  |  |
| Procurement Head | Purchase | Supplier Selection |  |  |
| Finance Manager | Accounts | Budget Approval |  |  |
| Project Director | Admin | Final Sanction |  |  |

### 📈 Part 6: Analytics & Visualization (Bonus for Excel/Google Sheets)

Create:

- A Pie Chart of cost per phase

- A Bar Chart comparing supplier delivery times

- A Line Chart showing cumulative spending vs. planned budget over time

### 🧠 Part 7: Reflection / Report Writing

Write a short report (200–300 words) covering:

- Challenges in material procurement for large projects

- How supplier performance affects construction timelines

- Strategies to reduce cost overruns and delays

### ✅ Expected Deliverables

- Material_Requirement.xlsx

- Supplier_Comparison.xlsx

- Delivery_Schedule.xlsx

- Budget_Tracking.xlsx

- Procurement_Report.docx

### Learning Outcomes

✅ Manage complex procurement data
✅ Perform supplier analysis and scoring
✅ Understand budget variance and logistics planning
✅ Build real estate documentation and analytics workflow